Cape31

International Class Association

Project Log & Status Report

3 April 2026

This document records everything built, decided and outstanding across the Cape31 website, CMS and hosting project.

Update this log each session. Share with ExCom, Tom (TTC Marine) and regional admins as needed.

# 1.  What Has Been Built

## 1.1  The Website  —  cape31-website-finalv2.html

A full production-ready static HTML website for the Cape31 International Class Association. Built from scratch to replace the old Wix site at cape31class.com.

| Feature | Status | Notes |
| --- | --- | --- |
| Full responsive design (mobile/tablet/desktop) | Done | Ubuntu body font, Barlow Condensed display |
| Cape31 brand red #ED1C24 throughout | Done | Confirmed from official SVG logo file |
| C31 SVG logo in nav + hero (white filter) | Done | Loaded from CMS S3 bucket with PNG fallback |
| Hero rotating photo slideshow | Done | 3 boat/crew racing photos, 8s per slide, Ken Burns zoom |
| Random photo on each page load | Done | Simulates different view per login session |
| Announce bar (dismissable) | Done | Red bar, fixed at top, nav snaps up when closed |
| Nav with dropdown menus (7 regions) | Done | CSS triangle arrow, no unicode issues |
| Mobile hamburger menu | Done | Full-screen overlay with all regions |
| Hero stats bar (80+ hulls, 7 regions, etc.) | Done | 5 stats across bottom of hero |
| CMS bar in hero (prominent) | Done | Links to new CMS, shows 5 module pills |
| Live news ticker | Done | Scrolling, pauses on hover |
| News section (5 cards + featured) | Done | Real photos and links from cape31class.com |
| 7 Regional fleet cards | Done | UK, EU, SA, USA, HK, AU, Ireland + "Your Region" |
| The Boat section with specs | Done | Real photo, lines drawing, correct specs from class site |
| 2026 Regatta calendar incl. Gold Cup | Done | 7 events, Gold Cup highlighted in gold |
| Fleet register (39 boats, 13 nations) | Done | Live data from CMS 2024 register |
| CMS section with 6 module cards | Done | Regattas, Boats, Entries, Results, Fees, Admin |
| Video section | Done | 3 videos, play overlay, YouTube + Gallery links |
| Social media section | Done | Facebook x3, Instagram x2, YouTube, TikTok |
| Partners section | Done | Mills Design, Cape Performance, 31 North, North Sails, Doyle, TTC Marine |
| Admin access roles section | Done | Super Admin, Regional Admin, Content Editor defined |
| Full footer (5 columns) | Done | Class, Regions, Racing, Media, all contacts |
| cape31class.org in footer | Done | Ready for domain migration |
| Scroll-reveal animations | Done | Staggered fade-in on all sections |

## 1.2  Bug Fixes Applied  (finalv2)

- ✓  Announce bar + nav overlap — both now fixed-position, stacked cleanly

- ✓  Dropdown arrow ▾ showing as literal text — replaced with pure CSS border-triangle

- ✓  US flag / regional banner in hero slideshow — removed, now 3 confirmed boat photos only

- ✓  Over-large, undefined background photos — cut to 3 sharp wixstatic photos at 1920px

- ✓  Hero logo CSS multiline bug — cleaned to single rule

- ✓  Announce bar close now snaps nav to top:0 and adjusts body padding

## 1.3  The Class Management System (CMS)

Built separately (not by this session) and hosted on Azure Static Web Apps. The website links to it throughout.

| Feature | Status | Notes |
| --- | --- | --- |
| CMS URL (current staging) | Done | proud-pebble-0896e5503.2.azurestaticapps.net |
| CMS URL (target) | Pending | cms.cape31class.org — custom domain not yet set |
| Login system (Owner / ExCom / Admin) | Done | Three role levels confirmed |
| Demo mode | Done | Live, no data affected |
| Regattas module | Done | Calendar, notices, results |
| Boats & Sail Buttons (IHC) | Done | Fleet register + IHC button certification |
| Entries & Crew | Done | WS Sailor IDs, crew weight, Cat 3 limits |
| Race Results (Sailwave export) | Done | Per regatta and series |
| Class Fees + Stripe payments | Done | Stripe not yet configured |
| Vakaros Atlas integration | Done | Live tracking viewer URL per regatta |
| CORS config for website integration | Pending | Needs Tom / TTC Marine |
| Public API endpoints (news, fleet, etc.) | Pending | Needs Tom / TTC Marine |

# 2.  Key Decisions Made

| Decision | Detail |
| --- | --- |
| Platform | Azure Static Web Apps for both website and CMS — same account, same CDN, simpler CORS |
| Domain | cape31class.org registered. Migration from cape31class.com pending ExCom approval |
| Brand red | #ED1C24 — confirmed from official SVG logo file (Adobe Illustrator, class S3 bucket) |
| Brand font | Ubuntu (body) + Barlow Condensed (display headlines) — matches Cape31 UK corporate identity |
| Naming rule | Always Cape31 or C31 — never "Cape Thirty One" or "cape 31" (lower case) |
| Association name | Cape31 International Class Association (confirmed from class materials) |
| DO NOT use | Old Wix site code — Cloudflare/Wix issues. Source content only, never code |
| Logo source | SVG from S3: s3.eu-west-2.amazonaws.com/cms.cape31class.com/public/static/core/c31-logo.svg |
| Photos | Class wixstatic CDN photos + future Azure Blob Storage library. Action shots with crew only |
| 7 regions | UK, Europe/Med, South Africa, USA, Hong Kong, Australia & NZ, Ireland (Ireland was missing from original) |
| Ireland added | Confirmed from CMS news categories. Racing at Royal Cork YC, RCYC, Cowes Week Irish crews |
| CMS staging URL | proud-pebble-0896e5503.2.azurestaticapps.net (35 links in website — replace when domain live) |
| Admin structure | 3 roles: Super Admin (class assoc), Regional Admin (per region), Content Editor (news/results) |
| Photo policy | Written permission required from photographer before hosting. Rick Tomlinson + Paul Wyeth priority |
| Cape26 | Smaller sister boat now in build at Cape Performance Sailing, Cape Town — noted in ticker |

# 3.  Real Assets & Sources Used

## 3.1  Images in the Website

| Type | Wixstatic ID | Used For |
| --- | --- | --- |
| SVG | c31-logo.svg (S3) | Nav logo + hero logo (white filter) |
| PNG | c918a5_c45c46fceb2c4156bdba78a86f70db3a | Logo PNG fallback |
| JPG | c918a5_d47231590938427aa03a099869d14173 | Hero slide 1: C31 crew racing upwind |
| JPG | c918a5_9dc0535c87274899bf933e28fa08fdf2 | Hero slide 2: Cape31 at Cowes Week |
| JPEG | c918a5_c1a7ff543ec444a0b72fe395d6acdfa6 | Hero slide 3: fleet bow-on at start |
| PNG | c918a5_6ed1344e6ca14aebaef69e06c76ea88f | News: Trinity Racing Princesa Sofia |
| JPEG | c918a5_2f97b9bc62aa408b94f45b1ad3c2d65e | News: Med Circuit 2026 |
| JPG | c918a5_9ceaf38c79284fc1a034837004c09312 | News: STIG European Championship 2025 |
| JPG | c918a5_f1752aaf09984bbe85c7b678ec3bca31 | News: C31 Europeans Day 1 |
| JPG | c918a5_849a327fd8ae4b5f85379fefc15d68a2 | News + Social: Med Circuit Champions |
| JPG | c918a5_d47231590938427aa03a099869d14173 | Boat section: C31 racing photo |
| JPG | c918a5_80c0328876654224aa3cf005d81c6bbe | Boat section: lines drawing |
| PNG | c918a5_d18af5ce5b634fdbba96952951f2703e | Partner: Mills Design logo |
| PNG | c918a5_97168f5648ed40299e695c53147dbbc7 | Partner: 31 North Yachting logo |
| PNG | c918a5_c7cc928193b14a53bc2474e3c6cbf6a7 | Partner: North Sails logo |

## 3.2  Data Sources

- Fleet register: cms.cape31class.com/class/boats/2024 — 39 boats, 13 nations, 2 pages scraped

- Boat specs: cape31class.com/the-boat — LOA 9.55m, LWL 8.75m, Beam 3.05m, Disp 1800kg, Draft 2.45m, IRC 1.135, ORC APH 493.3

- News: cape31class.com/news and individual post pages

- Social: Facebook 5022 likes (@cape31class), Instagram 3981 followers, @cape31eu 3396 followers, @cape31 YouTube, @cape31class TikTok

- Regatta calendar: CMS calendar + class.com/regattas — Gold Cup 2026 confirmed from CMS nav

- Regional sites: cape31.uk, sa.cape31.com, cape31.com.au, cape31class.com/eu /us /hk

- Media coverage: afloat.ie/sail/sailing-classes/cape-31, livesaildie.com/tag/cape31/

# 4.  Files & Versions

| File | Location | Notes |
| --- | --- | --- |
| cape31-website-finalv1.html | User local: C:/cape31/Website Development/ | First reviewed version — had 4 bugs (see 1.2) |
| cape31-website-finalv2.html | Outputs / this session | Current version — all bugs fixed, under review |
| Cape31-Hosting-Guide.docx | Outputs / this session | 7-section hosting + integration guide for ExCom + Tom |
| Project Log (this doc) | Outputs / this session | Status record for the whole project |

## File Naming Convention

- finalv1 = first reviewed build

- finalv2 = bug-fix release (current)

- finalv3+ = next review changes

- When ready to go live: rename to index.html and upload to GitHub cape31-website repo

# 5.  Contacts & Responsibilities

| Role | Contact | What They Own |
| --- | --- | --- |
| Class Association (general) | team@cape31class.com | ExCom decisions, domain approval, content sign-off, Super Admin access |
| CMS Developer | tom@ttcmarine.com | CMS technical: CORS config, API endpoints, bug fixes, CMS hosting |
| EU/Med & Media | tor@thirtyoneracecircuit.com | EU race circuit, media partnerships, EU/Med fleet admin, news |
| Domain registrar | Holder of cape31class.org login | DNS records — needed for Phase 1 and 2 of hosting setup |
| UK Fleet | cape31.uk / cape31class.com/uk | UK regional news, race circuit results, UK boat admin |
| SA Fleet | sa.cape31.com | South Africa regional news, Cape Town series results |
| Australia | cape31.com.au | AU/NZ fleet formation, IRC results |

# 6.  What Is Outstanding

## 6.1  Immediate  —  Awaiting Review of finalv2

- ▶  User reviews cape31-website-finalv2.html and confirms or flags further issues

- ▶  If approved: rename to index.html, upload to GitHub cape31-website repository

- ▶  Create Azure Static Web App and connect to GitHub (see Hosting Guide Section 2)

- ▶  Add DNS records at domain registrar to connect cape31class.org

- ▶  Test live on cape31class.org before announcing publicly

- ▶  Share URL with ExCom for formal approval

## 6.2  Phase 2  —  CMS Domain  (after website live)

- ☐  Add custom domain cms.cape31class.org to CMS Azure Static Web App

- ☐  Add CNAME DNS record at domain registrar for cms subdomain

- ☐  Test CMS at cms.cape31class.org

- ☐  In index.html: find/replace proud-pebble staging URL with cms.cape31class.org (35 links)

- ☐  Commit change — website republishes automatically

## 6.3  Phase 3  —  Live Integration  (* = Tom / TTC Marine)

- ☐  * Add staticwebapp.config.json CORS config to CMS repository

- ☐  * Build /api/news, /api/regattas, /api/boats, /api/results, /api/photos endpoints

- ☐  Add JavaScript fetch calls to index.html to pull live data from CMS API

- ☐  Create Azure Blob Storage for class photo library (cape31photos container)

- ☐  Approach Rick Tomlinson + Paul Wyeth for hi-res photo permissions

- ☐  Upload approved action photos with metadata tags to Azure Blob Storage

- ☐  Update hero slideshow JS to fetch from /api/photos instead of static array

## 6.4  Regional Pages  —  Future Work

- ☐  Build individual regional landing pages for each of the 7 regions

- ☐  Each page: regional news feed, race calendar, fleet list, contact info, links to regional social

- ☐  Regional admin login to CMS allows updating their own page content

- ☐  Ireland page — currently only links to news category, needs its own section

## 6.5  Content to Obtain

- ☐  Hi-res action photos with written permission from Rick Tomlinson (rick-tomlinson.com)

- ☐  Hi-res action photos from Paul Wyeth / RORC (Cowes Week, Vice Admiral's Cup)

- ☐  Trofeo Princesa Sofia 2026 — Trinity Racing win photos (official event photographer)

- ☐  Notice of Race / SI documents — link existing PDFs to relevant regatta entries in CMS

- ☐  Class rules PDF — confirm current version linked correctly from CMS

## 6.6  Open Questions for ExCom

- cape31class.org migration — formal approval needed before going live

- Who holds the cape31class.org domain registrar login for DNS changes?

- Who is the Azure account holder / will a new Azure account be created for the class?

- Stripe configuration for CMS payments — who sets this up and holds the keys?

- Photo library — is there an existing archive of class photos to upload?

- Regional admins — who should get Regional Admin access for each region?

# 7.  Key URLs & References

| System / Resource | URL |
| --- | --- |
| Website (current — to be replaced) | https://www.cape31class.com (Wix) |
| Website (target domain) | https://cape31class.org |
| CMS (current staging) | https://proud-pebble-0896e5503.2.azurestaticapps.net |
| CMS (target) | https://cms.cape31class.org |
| Old CMS | https://cms.cape31class.com (old system — still linked from Wix site) |
| Class Gallery | https://gallery.cape31class.com |
| South Africa fleet site | https://sa.cape31.com |
| UK fleet site | https://www.cape31.uk |
| Australia fleet site | https://www.cape31.com.au |
| 31 North (sales) | http://www.31northyachting.com |
| 31 Race Circuit | https://www.thirtyoneracecircuit.com |
| Mills Design | https://mills-design.com/project/cape-31/ |
| Cape Performance Sailing | https://www.capeperformancesailing.com |
| afloat.ie Cape31 coverage | https://afloat.ie/sail/sailing-classes/cape-31 |
| Live Sail Die Cape31 tag | https://www.livesaildie.com/tag/cape31/ |
| C31 logo SVG (S3) | https://s3.eu-west-2.amazonaws.com/cms.cape31class.com/public/static/core/c31-logo.svg |
| Class general email | team@cape31class.com |
| CMS technical (TTC Marine) | tom@ttcmarine.com |
| EU/Med + media | tor@thirtyoneracecircuit.com |
| Facebook — International | https://www.facebook.com/cape31class |
| Facebook — UK | https://www.facebook.com/cape31uk/ |
| Facebook — EU/Med | https://www.facebook.com/cape31eu/ |
| Instagram — International | https://www.instagram.com/cape31class/ |
| Instagram — EU/Med | https://www.instagram.com/cape31eu/ |
| YouTube | https://www.youtube.com/@cape31 |
| TikTok | https://www.tiktok.com/@cape31class |
| Azure Portal | https://portal.azure.com |
| GitHub | https://github.com |

## Legend

✓  Done    ☐  To Do    ▶  Next Action  *  Requires Tom / TTC Marine